Project Proposal

Real-Time Document Collaboration Service

## Executive summary

We propose to build a real-time collaborative .docx editor service that lets multiple users edit the same Word document in the browser. The service will round-trip Microsoft Word files with high fidelity and integrate with existing document hosts via the WOPI protocol.

## Objectives

- Ship a single-user .docx editor with end-to-end round-trip fidelity ≥ 90%

- Support two-or-more concurrent editors per document with sub-second sync

- Integrate with at least one WOPI-compatible host (Nextcloud first)

- Stay storage-less in our own service — host owns the file

## Approach

Browser side, we extend an existing OOXML-preserving ProseMirror editor (MIT licensed) with the y-prosemirror Yjs plugin for CRDT-backed editing. Server side, a stateless Go gateway handles the y-websocket protocol, holds the in-memory Y.Doc per active room, and delegates persistence to the host via WOPI.

## Milestones

| Milestone | Target | Outcome |
| --- | --- | --- |
| M1 · Yjs round-trip | Apr 2026 | Two browsers edit one document locally |
| M2 · Go gateway v0 | May 2026 | Self-contained Docker image with upload + share link |
| M3 · WOPI integration | Jul 2026 | Real host (Nextcloud) reads and writes documents |
| M4 · Public preview | Aug 2026 | Stable release, fidelity score above 90% |

## Open questions

- Cross-node fanout: sticky routing per docId, or Redis pubsub?

- Tauri desktop build: ship alongside the web build, or separate cadence?

- Pricing model for the hosted Docker distribution.